From the Full review I have identified these things that “need “to be added, Some “bugs”, and some more things that “could” be added.
BUGS:
- Highscores still try post if you’re in offline mode
- If you’re in combo when you cross the line you can get double score? Or you can get	double score some other way not too sure atm(needs further investigation)

NEED:
- 3 More playable maps
- Implement Car braking
- SoundFX(Drifting, Driving, Braking, Lap complete, Button press)
- Implement Highscore sorting in PostGame screen and add row to show where current	player is in the highscore if their score isn’t on the screen.
- Fix known bugs

COULD:
- Make Highscores webpage only show top 100 results for each Category
- Highscores could have index page with 3 different “Tabs” that you can swap between to	see different maps
- Attempt to add Non_Player Cars using Track node and new “CarBotController” that would	use the track nodes and the Car Controller component to control the car.
- Add function to Register button so you can register from the client.
- Continue adding to video settings and add controls and audio panel.

Using these things I’ve constructed this list that will complete all the things in the “NEED” section.
Once I’ve finished this plan I’ll decide what I want to do from the “could” section if anything.
This project has gone on quite long and I’m torn between putting in extra work to make this more impressive and wanting to move onto something new and fresh.
I think I’d like to at least try and add the bot cars so I’ll a lot some time to that at the end.

2D Drift Game(Tenacious Drift) Plan for completion

Add 3 more Maps(05/04/24 – 6/04/24) – 2days

- Get 3 more Tracks added and playable
- 3 More playable maps
- Implement Car braking
- SoundFX(Drifting, Driving, Braking, Lap complete, Button press)
- Implement Highscore sorting in PostGame screen and add row to show where current
   player is in the highscore if their score isn’t on the screen.
 - Fix known bugs
-Copy “Sandy Slalom” scene
- Draw textures
- Import and add colliders
- Add Start/Finish and TrackNodes
- Add row to Maps database
- Test to find a reasonable time or lap_time in highscores
- Populate with fake highscores using TestApp

Implement braking to car controller (08/04/24 – 09/04/24) - 2 days

- Add braking scaled linearly based on the cross product of the velocity and the forward vector
- Apply the least braking then Cross = 1 and the most braking when Cross = 0)
- The brakes will then apply more if you’re not drifting
- The brakes will also have a Tyre grip reduction factor so it effects drifting
- Add new 4 new sprites and 2D URP lights for the existing cars that can be switched to and	from when braking so it looks like you’ve got a brake-light.

- 3 More playable maps
- Implement Car braking
- SoundFX(Drifting, Driving, Braking, Lap complete, Button press)
- Implement Highscore sorting in PostGame screen and add row to show where current
   player is in the highscore if their score isn’t on the screen.
 - Fix known bugs

Add SoundFX, Add sorting to to post game highscores (10/04/24 – 10/04/24) – 1 day

- Find Sound FX online
- Make Sound FX play when then need to and make sure audio settings are obvious
- Create and attach functions to buttons in post game highscores to sort the highscores

- 3 More playable maps
- Implement Car braking
- SoundFX(Drifting, Driving, Braking, Lap complete, Button press)
- Implement Highscore sorting in PostGame screen and add row to show where current
   player is in the highscore if their score isn’t on the screen.
 - Fix known bugs

Attempt to add “Bot” cars to the game(11/03/24 – 12/03/24) – 2 days

- Make BotCarController that attempt to align its forward vector to the direction of the next “TrackNode” by inputting A and D to the CarController
- Refactor CarController to handle input from another program instead of the unity Input System
- Modify PostGame scene to display bot scores as well as yours in the stats panel.

Fix known bugs (13/04/24 – 13/04/24) - 1 Days

- Fix Bugs...
- 3 More playable maps
- Implement Car braking
- SoundFX(Drifting, Driving, Braking, Lap complete, Button press)
- Implement Highscore sorting in PostGame screen and add row to show where current
   player is in the highscore if their score isn’t on the screen.
 - Fix known bugs